Cherwell Council – Microsoft Purview Technical Workshop

Playback & Next Steps Document

Meeting: EXT – Cherwell Technical Workshop
Attendees: David Spilsbury, Andrew Padley, Kimberley Booth-Radford, Paul Biltcliffe
Meeting Type: Technical Workshop / Discovery (Transcribed ✅) [EXT - Cher...Recording | Video]

1. Purpose of the Session

The workshop focused on:

- Exploring how Microsoft Purview could be implemented within Cherwell

- Aligning on initial goals, approach, and scope

- Understanding current data estate, governance gaps, and constraints

- Defining early next steps and delivery approach

2. Current State Summary

2.1 Data Landscape

- Primary data sources:

  - SharePoint (main departmental storage)

  - SQL Server databases (hosted on Azure VMs) [EXT - Cher...Recording | Video]

- Additional sources:

  - Excel-based processes and data duplication concerns

  - Some use of Access databases (legacy but still in use) [EXT - Cher...Recording | Video]

2.2 Governance & Tooling

- Microsoft Purview:

  - Currently not actively used (blank canvas) [EXT - Cher...Recording | Video]

- Limited current capabilities:

  - Minimal classification, metadata, and catalogue usage

  - No established data governance model across systems

2.3 Key Challenges Identified

- Limited visibility of:

  - What data exists across systems

  - Where sensitive data (e.g. NI numbers, DOBs) resides [EXT - Cher...Recording | Video]

- Poor metadata affecting searchability (e.g. SharePoint search issues) [EXT - Cher...Recording | Video]

- Data duplication across systems (especially Excel vs operational systems) [EXT - Cher...Recording | Video]

- Risk of uncontrolled data exports and usage outside core systems [EXT - Cher...Recording | Video]

3. Target Outcomes (Agreed Direction)

The customer outlined three core objectives:

1. Retention & Sensitivity Controls

- Implement:

  - Retention labels (data lifecycle management)

  - Sensitivity labels (data classification) [EXT - Cher...Recording | Video]

- Manage long-term storage obligations (e.g. 40-year retention scenarios) [EXT - Cher...Recording | Video]

2. Data Discovery & Understanding

- Use Purview to:

  - Identify sensitive data across systems

  - Build a data catalogue, metadata, and glossary

  - Understand duplication and data sprawl [EXT - Cher...Recording | Video]

3. Data Loss Prevention (DLP – light-touch initially)

- Prevent:

  - Sharing sensitive data via email/Teams

- Encourage:

  - Use of systems instead of exporting/storing data externally [EXT - Cher...Recording | Video]

4. Proposed Delivery Approach (Aligned in Workshop)

4.1 Phased Implementation Approach

- Start small and controlled

- Avoid “big bang” rollout to entire organisation [EXT - Cher...Recording | Video]

- Scale over 12–18 months [EXT - Cher...Recording | Video]

4.2 Initial Focus Areas

Agreed priority:

- Database scanning (early quick win)

- Then:

  - Retention & sensitivity labels

  - Policies & DLP

This sequence was chosen to:

- Deliver immediate insight into data estate

- Support data analyst use cases (duplication, optimisation) [EXT - Cher...Recording | Video]

4.3 Pilot Strategy

- Start with:

  - IT datasets or test databases

- Expand to:

  - Small departments (e.g. Housing)

- Then scale organisation-wide post E5 licensing [EXT - Cher...Recording | Video]

5. Key Architectural & Technical Considerations

5.1 Permissions & Security

- Early phases require elevated Purview permissions

- Long-term goal:

  - Fine-grained governance and controlled access [EXT - Cher...Recording | Video]

5.2 Data Sensitivity

- Sensitive data includes:

  - NI numbers, DOB, financial info

- Will require:

  - Governance + classification + policy alignment [EXT - Cher...Recording | Video]

5.3 Cost Management

- Cost concerns raised:

  - Purview scanning generates ongoing cost

- Recommendation:

  - Start small and controlled scanning

  - Avoid unused scanning resources [EXT - Cher...Recording | Video]

5.4 Operational Risks

- SQL Server performance impact during scans

- Security monitoring (SOC alerts) implications

- Need for:

  - AV exceptions or scanning tuning

  - CAB awareness for production changes [EXT - Cher...Recording | Video]

6. Roles & Responsibilities

Customer (Cherwell Council)

Responsible for:

- Identifying priority datasets (SQL / SharePoint)

- Engaging:

  - Information Governance team

  - Legal (retention rules)

- Providing:

  - Data samples / test databases

- Driving:

  - Stakeholder engagement and comms

- Supporting:

  - Licensing decisions (Purview + E5 roadmap)

ANS / Paul (You)

Responsible for:

- Providing:

  - Purview approach & architecture guidance

  - Cost model explanation

- Producing:

  - Initial framework for implementation

  - Recommendations on:

    - Data scanning strategy

    - Classification & governance model

- Supporting:

  - Workshops and technical setup guidance

- Advising on:

  - Security model, permissions, and governance rollout

7. Agreed Next Steps

Immediate (Next Few Days)

Paul / ANS

- Produce and share:

  - Purview overview (including cost model) [EXT - Cher...Recording | Video]

  - Initial framework and recommendations

  - Summary of discussed approach

Customer Actions

- Confirm:

  - Initial datasets for ingestion (test SQL databases available) [EXT - Cher...Recording | Video]

- Engage:

  - Data analyst / data owner (Stuart)

- Review:

  - Internal readiness for pilot

Joint Actions (Next 1–2 Weeks)

- Schedule:

  - Workshop with Stuart (data-focused session) [EXT - Cher...Recording | Video]

- Define:

  - First data domain to scan

- Begin:

  - Initial Purview configuration and connectivity setup

Short-Term (Next Phase)

- Execute:

  - First scan (on-demand, not scheduled) [EXT - Cher...Recording | Video]

- Validate:

  - Data classification outputs

- Create:

  - Initial metadata / catalogue

Medium-Term

- Introduce:

  - Retention policies

  - Sensitivity labels

- Expand:

  - Department-level rollout (e.g. Housing, Legal) [EXT - Cher...Recording | Video]

8. Delivery Model / Engagement

- Workshop-based approach

- Estimated:

  - ~7-week engagement (iterative) [EXT - Cher...Recording | Video]

- Flexible scheduling:

  - Based on customer readiness and availability

9. Key Success Factors

- Strong stakeholder engagement (IG + business)

- Starting small and scaling gradually

- Clear governance model early

- Continuous learning and iteration

10. Summary

This engagement will:

- Establish a governed view of Cherwell’s data estate

- Enable:

  - Better data visibility

  - Reduced duplication

  - Improved security and compliance

- Provide a scalable foundation for long-term data governance